**Weekly Report**

**18/05/2024 - 25/05/2024**

Group ID: **03**

Project Name: Bilinguo

Prepared by: Group 03

Team members:

21120110 – **Nguyễn Tấn Phát** *Project manager*   
21120115 – **Nguyễn Trọng Phúc** *Developer*   
21120322 – **Nguyễn Dương Trường Sinh** *Tester*   
21120405 – **Trần Minh Triết** *Business Analyst*

21120417 – **Nguyễn Thị Ngọc Châm** *Scrum Master*

=========== 22/05/2024, Sprint 4 ===============

| **Date:** May 22th, 2024  **Time:** 9pm - 10pm  **Location:** Google Meet | **Attendance:**   * Nguyễn Tấn Phát * Nguyễn Trọng Phúc * Nguyễn Dương Trường Sinh * Nguyễn Thị Ngọc Châm * Trần Minh Triết   **Absent:** None |
| --- | --- |

**1. Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Revise the Software Architecture Document (SAD) | 25/05/2024 | Minh Triết + Trường Sinh | 80% |
| 2 | Sketch the user interface for the system (Role Teacher) | 25/05/2024 | Trọng Phúc | 75% |
| 3 | Sketch the user interface for the system (Role Learner) | 25/05/2024 | Ngọc Châm | 75% |
| 4 | Sketch the user interface for the system (Role Admin) | 25/05/2024 | Tấn Phát | 85% |

**2. Issues and impacts:**

1. Since there is no feedback from the Teaching Assistant yet, we cannot revise the logical view in the System Analysis and Design (SAD).
2. Due to only having one week, the UI design is still rough and not very detailed.

**3. Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Prepare a test plan (PA5. a) | 01/06/2024 | Tấn Phát |
| 2 | Design test cases (PA5. a) | 01/06/2024 | Trường Sinh |
| 3 | Execute test cases, summarize and report test results  (PA5. a) | 01/06/2024 | Ngọc Châm |
| 4 | Design slides for project presentation (PA5. b) | 01/06/2024 | Trọng Phúc + Minh Triết |
| 5 | Prepare script for the presentation (PA5. b) | 01/06/2024 | All |
| 6 | Complete final submission (PA5.c) | 01/06/2024 | All |