**Weekly Report**

**20/04/2024 – 04/05/2024**

Group ID: **03**

Project Name: Bilinguo

Prepared by: Group 03

Team members:

21120110 – **Nguyễn Tấn Phát** *Project manager*   
21120115 – **Nguyễn Trọng Phúc** *Developer*   
21120322 – **Nguyễn Dương Trường Sinh** *Tester*   
21120405 – **Trần Minh Triết** *Business Analyst*

21120417 – **Nguyễn Thị Ngọc Châm** *Scrum Master*

=========== 24/04/2024, Sprint 2 ===============

| **Date:** April 24th, 2024  **Time:** 9pm - 10pm  **Location:** Google Meet | **Attendance:**   * Nguyễn Tấn Phát * Nguyễn Trọng Phúc * Nguyễn Dương Trường Sinh * Nguyễn Thị Ngọc Châm * Trần Minh Triết   **Absent:** None |
| --- | --- |

**1. Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Design the use-case diagram | 24/04/2024 | Minh Triết | 80% |
| 2 | Filling the use-case specification document | 24/04/2024 | Trọng Phúc + Ngọc Châm | 80% |

**2. Issues and impacts:**

**3. Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Complete use-case diagram | 29/04/2024 | Minh Triết |
| 2 | Comlete use-case sprcification document | 29/04/2024 | Trọng Phúc + Ngọc Châm |
| 3 | Learning about programming language (Python) | 04/05/2024 | Tấn Phát + Trường Sinh |

=========== 02/05/2024, Sprint 2 ===============

| **Date:** May 02nd, 2024  **Time:** 11am - 11:45pm  **Location:** University Campus | **Attendance:**   * Nguyễn Tấn Phát * Nguyễn Trọng Phúc * Nguyễn Dương Trường Sinh * Nguyễn Thị Ngọc Châm * Trần Minh Triết   **Absent:** None |
| --- | --- |

**1. Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Complete use-case diagram | 29/04/2024 | Minh Triết | 100% |
| 2 | Complete use-case specification document | 29/04/2024 | Trọng Phúc + Ngọc Châm | 100% |
| 3 | Learning about programming language (Python) | 02/05/2024 | Tấn Phát + Trường Sinh | 100% |

**2. Issues and impacts:**

1.

**3. Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Use-case specification - 2nd submission | 10/05/2024 | Trọng Phúc + Ngọc Châm |
| 2 | Define software architecture | 10/05/2024 | Minh Triết + Tấn Phát + Trường Sinh |
| 3 | Model class diagrams for each of the key components defined in the architecture | 12/05/2024 | All |