**Weekly Report**

**05/05/2024 - 18/05/2024**

Group ID: **03**

Project Name: Bilinguo

Prepared by: Group 03

Team members:

21120110 – **Nguyễn Tấn Phát** *Project manager*   
21120115 – **Nguyễn Trọng Phúc** *Developer*   
21120322 – **Nguyễn Dương Trường Sinh** *Tester*   
21120405 – **Trần Minh Triết** *Business Analyst*

21120417 – **Nguyễn Thị Ngọc Châm** *Scrum Master*

=========== 06/05/2024, Sprint 3 ===============

| **Date:** May 10th, 2024  **Time:** 9pm - 10pm  **Location:** Google Meet | **Attendance:**   * Nguyễn Tấn Phát * Nguyễn Trọng Phúc * Nguyễn Dương Trường Sinh * Nguyễn Thị Ngọc Châm * Trần Minh Triết   **Absent:** None |
| --- | --- |

**1. Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Revise the Use-case Model and Specifications (PA3. a) | 10/05/2024 | Ngọc Châm | 80% |
| 2 | Fill out the Software Architecture Document (Section 1. Introduction) | 10/05/2024 | Trọng Phúc | 100% |
| 3 | Fill out the Software Architecture Document (Section 2. Architectural Goals and Constraints) | 10/05/2024 | Ngọc Châm | 70% |
| 4 | Fill out the Software Architecture Document (Section 3. Use-Case Model) | 10/05/2024 | Ngọc Châm | 100% |
| 5 | Fill out the Software Architecture Document (Section 4. Logical View) | 10/05/2024 | Minh Triết + Trường Sinh | 75% |
| 6 | Fill out the Software Architecture Document (Section 5. Deployment) | 10/05/2024 | Tấn Phát | 65% |
| 7 | Fill out the Software Architecture Document (Section 6. Implementation View) | 10/05/2024 | Trọng Phúc | 50% |

**2. Issues and impacts:**

1. The process of understanding the model is quite difficult and requires a lot of time for research.
2. We have a basic understanding of the software architecture but have not yet implemented detailed specifications.

**3. Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Completed revising the Use-case specification. | 15/05/2024 | Ngọc Châm |
| 2 | Complete the Software Architecture Document (Section 1. Introduction) | 17/05/2024 | Trọng Phúc |
| 3 | Complete the Software Architecture Document (Section 2. Architectural Goals and Constraints) | 17/05/2024 | Ngọc Châm |
| 4 | Complete the Software Architecture Document (Section 3. Use-Case Model) | 17/05/2024 | Ngọc Châm |
| 5 | Complete the Software Architecture Document (Section 4. Logical View) | 17/05/2024 | Minh Triết + Trường Sinh |
| 6 | Complete the Software Architecture Document (Section 5. Deployment) | 17/05/2024 | Tấn Phát |
| 7 | Complete the Software Architecture Document (Section 6. Implementation View) | 17/05/2024 | Trọng Phúc |

=========== 16/05/2024, Sprint 3===============

| **Date:** May 16th, 2024  **Time:** 8pm - 9pm  **Location:** Google Meeting | **Attendance:**   * Nguyễn Tấn Phát * Nguyễn Trọng Phúc * Nguyễn Dương Trường Sinh * Nguyễn Thị Ngọc Châm * Trần Minh Triết   **Absent:** None |
| --- | --- |

**1. Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Revise the Use-case Model and Specifications (PA3. a) | 16/05/2024 | Ngọc Châm | 100% |
| 2 | Fill out the Software Architecture Document (Section 1. Introduction) | 16/05/2024 | Trọng Phúc | 100% |
| 3 | Fill out the Software Architecture Document (Section 2. Architectural Goals and Constraints) | 16/05/2024 | Ngọc Châm | 100% |
| 4 | Fill out the Software Architecture Document (Section 3. Use-Case Model) | 16/05/2024 | Ngọc Châm | 100% |
| 5 | Fill out the Software Architecture Document (Section 4. Logical View) | 16/05/2024 | Minh Triết + Trường Sinh | 100% |
| 6 | Fill out the Software Architecture Document (Section 5. Deployment) | 16/05/2024 | Tấn Phát | 100% |
| 7 | Fill out the Software Architecture Document (Section 6. Implementation View) | 16/05/2024 | Trọng Phúc | 100% |

**2. Issues and impacts:**

1.

**3. Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Revise SAD (PA4. a) | 25/05/2024 | All |
| 2 | UI prototype (PA4. b) | 25/05/2024 | All |